## Slide 1: DPM Final Project – Week 6
TEAM 11

## Slide 2: BETA Demo adjustments
Demo failed due to error in the Wi-Fi class
Failed to test appropriately the Wi-Fi class
Testing was done on navigation and localization but without using Wi-Fi

## Slide 3: Gantt Chart Final Update
Refer to Application

## Slide 4: Current Status – Final Days
Currently in our final development and testing phase
  Search & Localize testing
  End-to-end testing
Poster is complete
Documents are up to date
  Updating testing

## Slide 5: Budget Update

## Slide 6: Hardware Status & Updates
New hardware changes
  Light Sensors are behind the wheels
  Potential use of blockers to traverse the bridge in worst case
  LDD design was completed and updated

## Slide 7: Status of Software Development
Implemented:
  Robot Class, Odometry, Controller, Navigation, Wi-Fi Class, Light & US Localization
To Complete:
  Search & Localize, Robot Avoidance

## Slide 8: Testing Status
Wi-Fi Class is now fully tested properly
Obstacle traversal, Navigation, Localization tested
To Do:
  Update documentation of all tests done and the tests to be done
  Search & localize testing
  End-to-End testing

## Slide 9: Next Steps
Small Adjustments to the poster
Fully presentable Documents
Putting the code together
Testing as many cases as possible that may occur during the competition
  Ambient lighting

## Slide 10: Thank You!