## Slide 1: DPM Final Project – Week 6
TEAM 11

## Slide 2: BETA Demo adjustments
Demo failed due to error in the Wi-Fi class
Failed to test appropriately the Wi-Fi class
Testing was done on navigation and localization but without using Wi-Fi

## Slide 3: Gantt Chart Final Update
Refer to Application

## Slide 4: Current Status – Final Days
Currently in our final development and testing phase
  Search & Localize testing
  End-to-end testing
Poster is complete
Documents are up to date
  Updating testing

## Slide 5: Budget Update

## Slide 6: Hardware Status & Updates
Hardware Version 2.0 and 2.1 Introduced
  Marble was adjusted so that the robot can be more leveled. Got rid of multiple issues
  Condensed the robot by getting rid of excess parts
  Light Sensors are behind the wheels
  Rotating Ultrasonic Sensor moved to the front of the robot.
  Guard Rails Implemented to easily traverse both tunnel and bridge.

## Slide 7: Status of Software Development
Implemented:
  Robot Class, Odometry, Controller, Navigation, Wi-Fi Class, Light & US Localization
To Complete:
  Search & Localize, Robot Avoidance

## Slide 8: Testing Status
Wi-Fi Class is now fully tested properly
Obstacle traversal, Navigation, Localization tested
To Do:
  Update documentation of all tests done and the tests to be done
  Search & localize testing
  End-to-End testing

## Slide 9: Next Steps
Small Adjustments to the poster
Fully presentable Documents
Putting the code together
Testing as many cases as possible that may occur during the competition
  Ambient lighting

## Slide 10: Thank You!